Issues Management List

| Issue List | 1st Case Study |  |  | 2nd Case Study |  | 3rd… |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Requirement is not consistently recorded | Requirement change history is recorded. |  | Requirement is recorded, and any changes on agreed requirements are also kept |  |  |  |  |
|  | Requirement specification, requirement change form; Number of changes proposed, accepted, rejected, postponed |  |  |  |  |  |  |
| Requirements are not always analyzed by all effected groups before they are adopted. | Related staff participates in analysis and review of requirement changes to reduce unnecessary rework due to changes |  | Project manager, project team member, testing person and SQA person, participate in analysis and review of requirement changes to reduce unnecessary rework due to changes |  |  |  |  |
|  | Requirement Review Meeting, Requirement Review Form |  |  |  |  |  |  |
| Testing time is not considered during the estimation stage | Consider the testing time during the estimation, and also install the peer review to reduce defects. |  | Estimation procedure has been refined, and currently using WBS to do the estimating work. And also install the peer review to reduce defects. |  |  |  |  |
|  | Status report to record all the effort spent on each activity Number of defects found during different stage; Defects information are collected through ‘Tracker’ |  |  |  |  |  |  |
| Not all PMs receive systematic project management training, the success of project is largely depends on the project manger’s personnel skill. | All existing project managers and project leaders are trained in project management skills | Project management training is defined, and has been provided to project managers and project leaders |  |  |  |  |  |
|  | Project Management Training Materials, Training Plan, Training Records |  |  |  |  |  |  |