The Software Engineering Institute has granted Process Advantage Technology Inc. special permission to incorporate portions of “CMMI® for Development, Version 1.2,” CMMI DEV, V1.2, CMU/SEI-2006-TR-008, ESC-TR-2006-008, copyright 2006 by Carnegie Mellon University into WPIID; however, neither Carnegie Mellon University nor the Software Engineering Institute have reviewed WPIID and, accordingly, do not directly or indirectly endorse this tool.

ANY CARNEGIE MELLON UNIVERSITY AND SOFTWARE ENGINEERING INSTITUTE MATERIAL IS FURNISHED ON AN "AS-IS" BASIS. CARNEGIE MELLON UNIVERSITY MAKES NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, AS TO ANY MATTER INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, EXCLUSIVITY, OR RESULTS OBTAINED FROM USE OF THE MATERIAL.

CARNEGIE MELLON UNIVERSITY DOES NOT MAKE ANY WARRANTY OF ANY KIND WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT.

4800 Fifth Avenue

Pittsburgh, PA 15213

Use of Trademarks. Any use of Carnegie Mellon University trademarks and service marks in the descriptions of Products or Services offered by Process Advantage Technology Inc. shall be in accordance with the Guidelines at http://www.sei.cmu.edu/about/legal-trademarks.html

| SAM | P | Manage the acquisition of products from suppliers | Example Direct Artifacts | Implementation Tracking: - Defined - Piloted - Deployed - Released in OSP - Confirmed | Localized Direct Artifact Names & Descriptions | Strengths | Weaknesses | Project Type 1 Links & descriptions |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SAM | SG 1 | Agreements with the suppliers are established and maintained |  | Expected= Seen= |  |  |  |  |
| SAM | SP 1.1 | Determine the type of acquisition for each product or product component to be acquired. | 1.List of the acquisition types that will be used for all products and product components to be acquired 2. System architecture /design documentation identifying products or components to be acquired |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| SAM | SP 1.2 | Select suppliers based on an evaluation of their ability to meet the specified requirements and established criteria | 1. Supplier evaluation results 2. Rationale for selection of suppliers 3. List of candidate suppliers 4. Preferred supplier list 5. Advantages and disadvantages of candidate suppliers 6. Solicitation materials and requirements 7. Procurement documentation (e.g., tech spec, SOW, interfaces, solicitation, proposals, etc.) 8. Evaluation criteria |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| SAM | SP 1.3 | Establish and maintain formal agreements with the supplier | 1. Formal agreements, may include the following information: 1). Statements of work 2). Contracts 3). Memoranda of agreement 4). Licensing agreement 5). Revision history of the supplier agreements 2. Acquirer plans to monitor supplier progress and product quality (e.g., quality plans, IV&V plans) 3. Integration of supplier products and schedules into acquirer plans (e.g., milestones, interfaces, dependencies, environment, testing, etc.) 4. Acquirer impact assessment and revision to project plans, as necessary. 5. Supplier Work Breakdown Structure. 6. Issues or action items relating to definition or revision of the supplier agreement |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| SAM | SG 2 | Agreements with the suppliers are satisfied by both the project and the supplier. |  | Expected= Seen= |  |  |  |  |
| SAM | SP 2.1 | Perform activities with the supplier as specified in the supplier agreement. | 1.Supplier progress reports and performance measures 2.Supplier review materials and reports 3.Documentation of product and document deliveries |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| SAM | SP 2.2 | Select, monitor, and analyze processes used by the supplier. | 1. List of processes selected for monitoring or rationale for nonselection 2. Activity reports 3. Performance reports 4. Performance curves 5. Discrepancy reports |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| SAM | SP 2.3 | Select and evaluate work products from the supplier of custom-made products. | 1. List of work products selected for monitoring or rationale for nonselection 2. Activity reports 3. Discrepancy reports |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| SAM | SP 2.4 | Ensure that the supplier agreement is satisfied before accepting the acquired product | 1.Acceptance test results 2.Discrepancy reports or corrective action plans |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| SAM | SP 2.5 | Transition the acquired products from the supplier to the project | 1. Transition plans 2. Records of transitioning products from the supplier to the project |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| SAM | GG 2 | The process is institutionalized as a managed process |  | Expected= Seen= |  |  |  |  |
| SAM | GP 2.1 | Establish and maintain an organizational policy for planning and performing the supplier agreement management process | 1. Organizational policy traceable to this process area, e.g., through a map or architecture 2.Version, date, or revision history indicating maintenance of the policies |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| SAM | GP 2.2 | Establish and maintain the plan for performing the supplier agreement management process | 1.Documented plan for performing the process. 2.Revisions to the plans, as necessary 3. Plan the activities to perform the processes for this process area. 4. PP SG1 Establish estimates 5. PP SG2 Develop a project plan 6. PP SG3 Obtain commitment to the plan |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| SAM | GP 2.3 | Provide adequate resources for performing the supplier agreement management process, developing the work products, and providing the services of the process | 1. Evidence that adequate resources (funding, facilities, skilled people, tools, etc.) are actually provided as needed. 2.PP SP 2.4 Plan for necessary resources to perform the project |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| SAM | GP 2.4 | Assign responsibility and authority for performing the process, developing the work products, and providing the services of the supplier agreement management process | 1. R&R descriptions 2. PP SP 2.4 Plan for necessary resources to perform the project |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| SAM | GP 2.5 | Train the people performing or supporting the supplier agreement management process as needed | 1. Training or waiver records (e.g., attendance, course descriptions). 2. OT SG1: Establish an organizational training capability for skills related to these processes 3. PP SP 2.5 Plan for knowledge and skills needed to perform the project (for this process area) |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| SAM | GP 2.6 | Place designated work products of the supplier agreement management process under appropriate levels of control | 1. Related work products in CM repository 2. CM SG1 Establish baselines 3. CM SG2 Track and control changes |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| SAM | GP 2.7 | Identify and involve the relevant stakeholders of the supplier agreement management process as planned | 1. List of stakeholders and corresponding level of involvement in activities associated with the process 2. PP SP 2.6 Plan Stakeholder Involvement 3. PMC SP 1.5 Monitor Stakeholder Involvement 4. IPM SP 2.1 Manage Stakeholder Involvement |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| SAM | GP 2.8 | Monitor and control the supplier agreement management process against the plan for performing the process and take appropriate corrective action | 1.Progress tracking reports, e.g. status reports, financials, graphs, analyses related to these processes 2.Issues and corrective actions for deviations from plan (e.g., action items, variance reports, change requests) related to these processes 3. PMC SG1 Monitor project against plan 4. PMC SG2 Manage corrective action to closure |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| SAM | GP 2.9 | Objectively evaluate adherence of the supplier agreement management process against its process description, standards, and procedures, and address noncompliance | 1 .QA report 2. QA evaluation records 3.Noncompliance issues 4. PPQA SG1 Objectively evaluate processes and work products 5. PPQA SG2 Provide objective insight |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| SAM | GP 2.10 | Review the activities, status, and results of the supplier agreement management process with higher level management and resolve issues | 1. Comments, questions, review sign-off from upper managers about related process activities 2. Meeting minutes with steering committee or higher-level manager 3. PMC SP 1.6, Conduct Progress Reviews 4. PMC SP 1.7 Conduct Milestone Reviews |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| SAM | GG 3 | The process is institutionalized as a defined process |  | Expected= Seen= |  |  |  |  |
| SAM | GP 3.1 | Establish and maintain the description of a defined supplier agreement management process | 1.PDP containing references to these processes 2. The process description that is referred to in the PDP or OSP 3. IPM SP 1.1 Establish and maintain the project’s defined process from project startup through the life of the project for these processes 4. OPD SG1 Establish organizational process assets for these processes |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| SAM | GP 3.2 | Collect work products, measures, measurement results, and improvement information derived from planning and performing the supplier agreement management process to support the future use and improvement of the organization’s processes and process assets | 1.work products collected from projects and stored in OSP 2.Measures and measurement results collected from project and stored in OSP 3.Improvement proposal 4. IPM SP 1.6 Contribute work products, measures, and documented experiences in these processes to the organizational process assets 5. OPF SP 3.4 Incorporate process-related work products, measures, and improvement information derived from planning and performing these processes into the organizational process assets 6. OPD SG1 Establish organizational process assets from results contributed from project work |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |