The Software Engineering Institute has granted Process Advantage Technology Inc. special permission to incorporate portions of “CMMI® for Development, Version 1.2,” CMMI DEV, V1.2, CMU/SEI-2006-TR-008, ESC-TR-2006-008, copyright 2006 by Carnegie Mellon University into WPIID; however, neither Carnegie Mellon University nor the Software Engineering Institute have reviewed WPIID and, accordingly, do not directly or indirectly endorse this tool.

ANY CARNEGIE MELLON UNIVERSITY AND SOFTWARE ENGINEERING INSTITUTE MATERIAL IS FURNISHED ON AN "AS-IS" BASIS. CARNEGIE MELLON UNIVERSITY MAKES NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, AS TO ANY MATTER INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, EXCLUSIVITY, OR RESULTS OBTAINED FROM USE OF THE MATERIAL.

CARNEGIE MELLON UNIVERSITY DOES NOT MAKE ANY WARRANTY OF ANY KIND WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT.

4800 Fifth Avenue

Pittsburgh, PA 15213

Use of Trademarks. Any use of Carnegie Mellon University trademarks and service marks in the descriptions of Products or Services offered by Process Advantage Technology Inc. shall be in accordance with the Guidelines at http://www.sei.cmu.edu/about/legal-trademarks.html

| IPM | P | Establish and manage the project and the involvement of the relevant stakeholders according to an integrated and defined process that is tailored from the organization's set of standard processes | Example Direct Artifacts | Implementation Tracking: - Defined - Piloted - Deployed - Released in OSP - Confirmed | Localized Direct Artifact Names & Descriptions | Strengths | Weaknesses | Project Type 1 Links & descriptions |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| IPM | SG 1 | The project is conducted using a defined process that is tailored from the organization's set of standard processes |  | Expected= Seen= |  |  |  |  |
| IPM | SP 1.1 | Establish and maintain the project's defined process from project startup through the life of the project. | 1.The project’s defined process based on OSP 2. Revision history for the project’s defined process. 3.Approved waivers to deviations from the organization’s standard process. |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | SP 1.2 | Use the organizational process assets and measurement repository for estimating and planning the project’s activities | 1. Project estimates (traceable to OSP/PDB) 2. Project plans (traceable to OSP) |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | SP 1.3 | Establish and maintain the project's work environment based on the organization's work environment standards. | 1.Equipment and tools for the project 2.Installation, maintenance, and operation manuals for project’s environment 3.Revisions to project work environment |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | SP 1.4 | Integrate the project plan and the other plans that affect the project to describe the project’s defined process | 1.Integrated plans (e.g., QA, CM, Risk, Documentation, etc.) 2. Plans of the integrated teams included in this project（IPPD）. |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | SP 1.5 | Manage the project using the project plan, the other plans that affect the project, and the project’s defined process | 1. Work products created by performing the project’s defined process 2. Records of project tracking (e.g., metrics, analyses, variance reports) and control against the project’s planning parameters using documented measurable thresholds. |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | SP 1.6 | Contribute work products, measures, and documented experiences to the organizational process assets | 1. Proposed improvements to the organizational process assets 2. Actual process and product measures collected from the project 3. Documentation (e.g., exemplary process descriptions, plans, training modules, checklists, and lessons learned) 4.Process artifacts associated with tailoring and implementing the organization’s set of standard processes on the project |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | SG 2 | Coordination and collaboration of the project with relevant stakeholders is conducted |  | Expected= Seen= |  |  |  |  |
| IPM | SP 2.1 | Manage the involvement of the relevant stakeholders in the project | 1. Agendas and schedules for collaborative activities 2. Documented issues (e.g., issues with customer requirements, product and product-component requirements, product architecture, and product design) 3.Recommendations for resolving relevant stakeholder issues |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | SP 2.2 | Participate with relevant stakeholders to identify, negotiate, and track critical dependencies | 1. Defects, issues, and action items resulting from reviews with relevant stakeholders 2. Critical dependencies 3. Commitments to address critical dependencies 4. Status of critical dependencies |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | SP 2.3 | Resolve issues with relevant stakeholders | 1. Relevant stakeholder coordination issues 2. Status of relevant stakeholder coordination issues |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | SG 3** | The project is managed using IPPD principles. |  | Expected= Seen= |  |  |  |  |
| IPM | SP 3.1 | Establish and maintain a shared vision for the project. |  |  |  |  |  |  |
| IPM | SP 3.2 | Establish and maintain the integrated team structure for the project. |  |  |  |  |  |  |
| IPM | SP 3.3 | Allocate requirements, responsibilities, tasks, and interfaces to teams in the integrated team structure. |  |  |  |  |  |  |
| IPM | SP 3.4 | Establish and maintain integrated teams in the structure. |  |  |  |  |  |  |
| IPM | SP 3.5 | Ensure collaboration among interfacing teams. |  |  |  |  |  |  |
| IPM | GG 2 | The process is institutionalized as a managed process |  | Expected= Seen= |  |  |  |  |
| IPM | GP 2.1 | Establish and maintain an organizational policy for planning and performing the integrated project management process | 1. Organizational policy traceable to this process area, e.g., through a map or architecture 2.Version, date, or revision history indicating maintenance of the policies |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | GP 2.2 | Establish and maintain the plan for performing the integrated project management process | 1.Documented plan for performing the process. 2.Revisions to the plans, as necessary 3. Plan the activities to perform the processes for this process area. 4. PP SG1 Establish estimates 5. PP SG2 Develop a project plan 6. PP SG3 Obtain commitment to the plan |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | GP 2.3 | Provide adequate resources for performing the integrated project management process, developing the work products, and providing the services of the process | 1. Evidence that adequate resources (funding, facilities, skilled people, tools, etc.) are actually provided as needed. 2.PP SP 2.4 Plan for necessary resources to perform the project |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | GP 2.4 | Assign responsibility and authority for performing the process, developing the work products, and providing the services of the integrated project management process. | 1. R&R descriptions 2. PP SP 2.4 Plan for necessary resources to perform the project |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | GP 2.5 | Train the people performing or supporting the integrated project management process as needed | 1. Training or waiver records (e.g., attendance, course descriptions). 2. OT SG1: Establish an organizational training capability for skills related to these processes 3. PP SP 2.5 Plan for knowledge and skills needed to perform the project (for this process area) |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | GP 2.6 | Place designated work products of the integrated project management process under appropriate levels of control | 1. Related work products in CM repository 2. CM SG1 Establish baselines 3. CM SG2 Track and control changes |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | GP 2.7 | Identify and involve the relevant stakeholders of the integrated project management process as planned | 1. List of stakeholders and corresponding level of involvement in activities associated with the process 2. PP SP 2.6 Plan Stakeholder Involvement 3. PMC SP 1.5 Monitor Stakeholder Involvement 4. IPM SP 2.1 Manage Stakeholder Involvement |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | GP 2.8 | Monitor and control the integrated project management process against the plan for performing the process and take appropriate corrective action | 1.Progress tracking reports, e.g. status reports, financials, graphs, analyses related to these processes 2.Issues and corrective actions for deviations from plan (e.g., action items, variance reports, change requests) related to these processes 3. PMC SG1 Monitor project against plan 4. PMC SG2 Manage corrective action to closure |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | GP 2.9 | Objectively evaluate adherence of the integrated project management process against its process description, standards, and procedures, and address noncompliance | 1 .QA report 2. QA evaluation records 3.Noncompliance issues 4. PPQA SG1 Objectively evaluate processes and work products 5. PPQA SG2 Provide objective insight |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | GP 2.10 | Review the activities, status, and results of the integrated project management process with higher level management and resolve issues | 1. Comments, questions, review sign-off from upper managers about related process activities 2. Meeting minutes with steering committee or higher-level manager 3. PMC SP 1.6, Conduct Progress Reviews 4. PMC SP 1.7 Conduct Milestone Reviews |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | GG 3 | The process is institutionalized as a defined process. |  | Expected= Seen= |  |  |  |  |
| IPM | GP 3.1 | Establish and maintain the description of a defined integrated project management process | 1.PDP containing references to these processes 2. The process description that is referred to in the PDP or OSP 3. IPM SP 1.1 Establish and maintain the project’s defined process from project startup through the life of the project for these processes 4. OPD SG1 Establish organizational process assets for these processes |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| IPM | GP 3.2 | Collect work products, measures, measurement results, and improvement information derived from planning and performing the integrated project management process to support the future use and improvement of the organization’s processes and process assets | 1.work products collected from projects and stored in OSP 2.Measures and measurement results collected from project and stored in OSP 3.Improvement proposal 4. IPM SP 1.6 Contribute work products, measures, and documented experiences in these processes to the organizational process assets 5. OPF SP 3.4 Incorporate process-related work products, measures, and improvement information derived from planning and performing these processes into the organizational process assets 6. OPD SG1 Establish organizational process assets from results contributed from project work |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |