The Software Engineering Institute has granted Process Advantage Technology Inc. special permission to incorporate portions of “CMMI® for Development, Version 1.2,” CMMI DEV, V1.2, CMU/SEI-2006-TR-008, ESC-TR-2006-008, copyright 2006 by Carnegie Mellon University into WPIID; however, neither Carnegie Mellon University nor the Software Engineering Institute have reviewed WPIID and, accordingly, do not directly or indirectly endorse this tool.

ANY CARNEGIE MELLON UNIVERSITY AND SOFTWARE ENGINEERING INSTITUTE MATERIAL IS FURNISHED ON AN "AS-IS" BASIS. CARNEGIE MELLON UNIVERSITY MAKES NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, AS TO ANY MATTER INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, EXCLUSIVITY, OR RESULTS OBTAINED FROM USE OF THE MATERIAL.

CARNEGIE MELLON UNIVERSITY DOES NOT MAKE ANY WARRANTY OF ANY KIND WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT.

4800 Fifth Avenue

Pittsburgh, PA 15213

Use of Trademarks. Any use of Carnegie Mellon University trademarks and service marks in the descriptions of Products or Services offered by Process Advantage Technology Inc. shall be in accordance with the Guidelines at http://www.sei.cmu.edu/about/legal-trademarks.html

| CM | P | Establish and maintain the integrity of work products using configuration identification, configuration control, configuration status accounting, and configuration audits | Example Direct Artifacts | Implementation Tracking: - Defined - Piloted - Deployed - Released in OSP - Confirmed | Localized Direct Artifact Names & Descriptions | Strengths | Weaknesses | Project Type 1 Links & descriptions |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CM | SG 1 | Baselines of identified work products are established |  | Expected= Seen= |  |  |  |  |
| CM | SP 1.1 | Identify the configuration items, components, and related work products that will be placed under configuration management | 1.Identified configuration item list 2.Configuration management lifecycle for controlled items (e.g., owner, point at which placed under control, degree of control, change approval.) |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| CM | SP 1.2 | Establish and maintain a configuration management and change management system for controlling work products | 1.Configuration management system with controlled work products 2.Change management system 3.Configuration management and change management procedures with revision history 4.Records of the revision of the configuration management structure, as necessary |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| CM | SP 1.3 | Create or release baselines for internal use and for delivery to the customer | 1.Baselines（e.g., testing baselines, product baselines） 2.Description of baselines |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| CM | SG 2 | Changes to the work products under configuration management are tracked and controlled |  | Expected= Seen= |  |  |  |  |
| CM | SP 2.1 | Track change requests for the configuration items | 1. Requests (e.g., New or changed requirements, defects in work product) 2. Change request tracking products (e.g., reports, logs, closure status, metrics) 3.Recorded evaluation and disposition of change requests (e.g., review, authorization, approval of changes) |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| CM | SP 2.2 | Control changes to the configuration items | 1. Revision history of configuration items 2. Archived baselines 3. Recorded evaluation and disposition of change requests (e.g., review, authorization, approval of changes) |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| CM | SG 3 | Integrity of baselines is established and maintained |  | Expected= Seen= |  |  |  |  |
| CM | SP 3.1 | Establish and maintain records describing configuration items | 1. Revision history of configuration items 2. Records describing content, status, and version of configuration items and baselines. 3. Reports describing configuration item status, available to affected individuals and groups (e.g., CM library reports, baseline access.) 4. Change log 5. Baselines differences report |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| CM | SP 3.2 | Perform configuration audits to maintain integrity of the configuration baselines | 1.Baseline audit results 2.Different item tracking report |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| CM | GG 2 | The process is institutionalized as a managed process |  | Expected= Seen= |  |  |  |  |
| CM | GP 2.1 | Establish and maintain an organizational policy for planning and performing the configuration management process | 1. Organizational policy traceable to this process area, e.g., through a map or architecture 2.Version, date, or revision history indicating maintenance of the policies |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| CM | GP 2.2 | Establish and maintain the plan for performing the configuration management process | 1.Documented plan for performing the process. 2.Revisions to the plans, as necessary 3. Plan the activities to perform the processes for this process area. 4. PP SG1 Establish estimates 5. PP SG2 Develop a project plan 6. PP SG3 Obtain commitment to the plan |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| CM | GP 2.3 | Provide adequate resources for performing the configuration management process, developing the work products, and providing the services of the process | 1. Evidence that adequate resources (funding, facilities, skilled people, tools, etc.) are actually provided as needed. 2.PP SP 2.4 Plan for necessary resources to perform the project |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| CM | GP 2.4 | Assign responsibility and authority for performing the process, developing the work products, and providing the services of the configuration management process | 1. R&R descriptions 2. PP SP 2.4 Plan for necessary resources to perform the project |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| CM | GP 2.5 | Train the people performing or supporting the configuration management process as needed | 1. Training or waiver records (e.g., attendance, course descriptions). 2. OT SG1: Establish an organizational training capability for skills related to these processes 3. PP SP 2.5 Plan for knowledge and skills needed to perform the project (for this process area) |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| CM | GP 2.6 | Place designated work products of the configuration management process under appropriate levels of control | 1. Related work products in CM repository 2. CM SG1 Establish baselines 3. CM SG2 Track and control changes |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| CM | GP 2.7 | Identify and involve the relevant stakeholders of the configuration management process as planned | 1. List of stakeholders and corresponding level of involvement in activities associated with the process 2. PP SP 2.6 Plan Stakeholder Involvement 3. PMC SP 1.5 Monitor Stakeholder Involvement 4. IPM SP 2.1 Manage Stakeholder Involvement |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| CM | GP 2.8 | Monitor and control the configuration management process against the plan for performing the process and take appropriate corrective action | 1.Progress tracking reports, e.g. status reports, financials, graphs, analyses related to these processes 2.Issues and corrective actions for deviations from plan (e.g., action items, variance reports, change requests) related to these processes 3. PMC SG1 Monitor project against plan 4. PMC SG2 Manage corrective action to closure |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| CM | GP 2.9 | Objectively evaluate adherence of the configuration management process against its process description, standards, and procedures, and address noncompliance | 1 .QA report 2. QA evaluation records 3.Noncompliance issues 4. PPQA SG1 Objectively evaluate processes and work products 5. PPQA SG2 Provide objective insight |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| CM | GP 2.10 | Review the activities, status, and results of the configuration management process with higher level management and resolve issues | 1. Comments, questions, review sign-off from upper managers about related process activities 2. Meeting minutes with steering committee or higher-level manager 3. PMC SP 1.6, Conduct Progress Reviews 4. PMC SP 1.7 Conduct Milestone Reviews |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| CM | GG 3 | The process is institutionalized as a defined process |  | Expected= Seen= |  |  |  |  |
| CM | GP 3.1 | Establish and maintain the description of a defined configuration management process | 1.PDP containing references to these processes 2. The process description that is referred to in the PDP or OSP 3. IPM SP 1.1 Establish and maintain the project’s defined process from project startup through the life of the project for these processes 4. OPD SG1 Establish organizational process assets for these processes |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| CM | GP 3.2 | Collect work products, measures, measurement results, and improvement information derived from planning and performing the configuration management process to support the future use and improvement of the organization’s processes and process assets | 1.work products collected from projects and stored in OSP 2.Measures and measurement results collected from project and stored in OSP 3.Improvement proposal 4. IPM SP 1.6 Contribute work products, measures, and documented experiences in these processes to the organizational process assets 5. OPF SP 3.4 Incorporate process-related work products, measures, and improvement information derived from planning and performing these processes into the organizational process assets 6. OPD SG1 Establish organizational process assets from results contributed from project work |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |