The Software Engineering Institute has granted Process Advantage Technology Inc. special permission to incorporate portions of “CMMI® for Development, Version 1.2,” CMMI DEV, V1.2, CMU/SEI-2006-TR-008, ESC-TR-2006-008, copyright 2006 by Carnegie Mellon University into WPIID; however, neither Carnegie Mellon University nor the Software Engineering Institute have reviewed WPIID and, accordingly, do not directly or indirectly endorse this tool.

ANY CARNEGIE MELLON UNIVERSITY AND SOFTWARE ENGINEERING INSTITUTE MATERIAL IS FURNISHED ON AN "AS-IS" BASIS. CARNEGIE MELLON UNIVERSITY MAKES NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, AS TO ANY MATTER INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, EXCLUSIVITY, OR RESULTS OBTAINED FROM USE OF THE MATERIAL.

CARNEGIE MELLON UNIVERSITY DOES NOT MAKE ANY WARRANTY OF ANY KIND WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT.

4800 Fifth Avenue

Pittsburgh, PA 15213

Use of Trademarks. Any use of Carnegie Mellon University trademarks and service marks in the descriptions of Products or Services offered by Process Advantage Technology Inc. shall be in accordance with the Guidelines at http://www.sei.cmu.edu/about/legal-trademarks.html

| PMC | P | Provide an understanding of the project’s progress so that appropriate corrective actions can be taken when the project’s performance deviates significantly from the plan | Example Direct Artifacts | Implementation Tracking: Defined Piloted Deployed Released in OSP Confirmed | Localized Direct Artifact Names & Descriptions | Strengths | Weaknesses | Project Type 1 Links & descriptions |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PMC | SG 1 | Actual performance and progress of the project are monitored against the project plan |  | Expected= Seen= |  |  |  |  |
| PMC | SP 1.1 | Monitor the actual values of the project planning parameters against the project plan | 1.Records of project performance for estimation attributes, and schedule, cost, effort, work product attributes, resources, knowledge and skills) 2.Comparisons of actual Project performance results to estimates (for re-planning) |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | SP 1.2 | Monitor commitments against those identified in the project plan | 1. Records of commitment reviews 2. Records of changes based on commitment variance |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | SP 1.3 | Monitor risks against those identified in the project plan | 1. Records of project risk monitoring 2. Revision of risk status (e.g., probability, priority, severity) |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | SP 1.4 | Monitor the management of project data against the project plan | 1.Records of data management tracking 2.Data management reports of status |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | SP 1.5 | Monitor stakeholder involvement against the project plan | 1.Records of stakeholder involvement 2.Stakeholder issues and status |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | SP 1.6 | Periodically review the project's progress, performance, and issues | Documented project review results and collection and analyses of project performance measures (schedules, effort, deviations from plan) |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | SP 1.7 | Review the accomplishments and results of the project at selected project milestones | Documented milestone review results |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | SG 2 | Corrective actions are managed to closure when the project's performance or results deviate significantly from the plan |  | Expected= Seen= |  |  |  |  |
| PMC | SP 2.1 | Collect and analyze the issues and determine the corrective actions necessary to address the issues | 1.List of issues needing corrective actions 2.Documented analysis of issues needing corrective action 3. Proposed corrective actions as issues, risks, changes to tasks, etc. |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | SP 2.2 | Take corrective action on identified issues | 1. Ccorrective action plan with tasks 2. Risks 3. Tasks for revision to work products) incorporating the corrective actions |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | SP 2.3 | Manage corrective actions to closure | 1.Corrective action results 2.Corrective action tracking, tracking, or metrics |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | GG 2 | The process is institutionalized as a managed process |  | Expected= Seen= |  |  |  |  |
| PMC | GP 2.1 | Establish and maintain an organizational policy for planning and performing the project monitoring and control process | 1. Organizational policy traceable to this process area, e.g., through a map or architecture 2.Version, date, or revision history indicating maintenance of the policies |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | GP 2.2 | Establish and maintain the plan for performing the project monitoring and control process | 1.Documented plan for performing the process. 2.Revisions to the plans, as necessary 3. Plan the activities to perform the processes for this process area. 4. PP SG1 Establish estimates 5. PP SG2 Develop a project plan 6. PP SG3 Obtain commitment to the plan |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | GP 2.3 | Provide adequate resources for performing the project monitoring and control process, developing the work products, and providing the services of the process | 1. Evidence that adequate resources (funding, facilities, skilled people, tools, etc.) are actually provided as needed. 2.PP SP 2.4 Plan for necessary resources to perform the project |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | GP 2.4 | Assign responsibility and authority for performing the process, developing the work products, and providing the services of the project monitoring and control process | 1. R&R descriptions 2. PP SP 2.4 Plan for necessary resources to perform the project |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | GP 2.5 | Train the people performing or supporting the project monitoring and control process as needed | 1. Training or waiver records (e.g., attendance, course descriptions). 2. OT SG1: Establish an organizational training capability for skills related to these processes 3. PP SP 2.5 Plan for knowledge and skills needed to perform the project (for this process area) |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | GP 2.6 | Place designated work products of the project monitoring and control process under appropriate levels of control | 1. Related work products in CM repository 2. CM SG1 Establish baselines 3. CM SG2 Track and control changes |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | GP 2.7 | Identify and involve the relevant stakeholders of the project monitoring and control process as planned | 1. List of stakeholders and corresponding level of involvement in activities associated with the process 2. PP SP 2.6 Plan Stakeholder Involvement 3. PMC SP 1.5 Monitor Stakeholder Involvement 4. IPM SP 2.1 Manage Stakeholder Involvement |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | GP 2.8 | Monitor and control the project monitoring and control process against the plan for performing the process and take appropriate corrective action | 1.Progress tracking reports, e.g. status reports, financials, graphs, analyses related to these processes 2.Issues and corrective actions for deviations from plan (e.g., action items, variance reports, change requests) related to these processes 3. PMC SG1 Monitor project against plan 4. PMC SG2 Manage corrective action to closure |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | GP 2.9 | Objectively evaluate adherence of the project monitoring and control process against its process description, standards, and procedures, and address noncompliance | 1 .QA report 2. QA evaluation records 3.Noncompliance issues 4. PPQA SG1 Objectively evaluate processes and work products 5. PPQA SG2 Provide objective insight |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | GP 2.10 | Review the activities, status, and results of the project monitoring and control process with higher level management and resolve issues | 1. Comments, questions, review sign-off from upper managers about related process activities 2. Meeting minutes with steering committee or higher-level manager 3. PMC SP 1.6, Conduct Progress Reviews 4. PMC SP 1.7 Conduct Milestone Reviews |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | GG 3 | The process is institutionalized as a defined process |  | Expected= Seen= |  |  |  |  |
| PMC | GP 3.1 | Establish and maintain the description of a defined project monitoring and control process | 1.PDP containing references to these processes 2. The process description that is referred to in the PDP or OSP 3. IPM SP 1.1 Establish and maintain the project’s defined process from project startup through the life of the project for these processes 4. OPD SG1 Establish organizational process assets for these processes |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PMC | GP 3.2 | Collect work products, measures, measurement results, and improvement information derived from planning and performing the project monitoring and control process to support the future use and improvement of the organization’s processes and process assets | 1.work products collected from projects and stored in OSP 2.Measures and measurement results collected from project and stored in OSP 3.Improvement proposal 4. IPM SP 1.6 Contribute work products, measures, and documented experiences in these processes to the organizational process assets 5. OPF SP 3.4 Incorporate process-related work products, measures, and improvement information derived from planning and performing these processes into the organizational process assets 6. OPD SG1 Establish organizational process assets from results contributed from project work |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |