The Software Engineering Institute has granted Process Advantage Technology Inc. special permission to incorporate portions of “CMMI® for Development, Version 1.2,” CMMI DEV, V1.2, CMU/SEI-2006-TR-008, ESC-TR-2006-008, copyright 2006 by Carnegie Mellon University into WPIID; however, neither Carnegie Mellon University nor the Software Engineering Institute have reviewed WPIID and, accordingly, do not directly or indirectly endorse this tool.

ANY CARNEGIE MELLON UNIVERSITY AND SOFTWARE ENGINEERING INSTITUTE MATERIAL IS FURNISHED ON AN "AS-IS" BASIS. CARNEGIE MELLON UNIVERSITY MAKES NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, AS TO ANY MATTER INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, EXCLUSIVITY, OR RESULTS OBTAINED FROM USE OF THE MATERIAL.

CARNEGIE MELLON UNIVERSITY DOES NOT MAKE ANY WARRANTY OF ANY KIND WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT.

4800 Fifth Avenue

Pittsburgh, PA 15213

Use of Trademarks. Any use of Carnegie Mellon University trademarks and service marks in the descriptions of Products or Services offered by Process Advantage Technology Inc. shall be in accordance with the Guidelines at http://www.sei.cmu.edu/about/legal-trademarks.html

| # PP | P | Establish and maintain plans that define project activities. | Example Direct Artifacts | Implementation Tracking: - Defined - Piloted - Deployed - Released in OSP - Confirmed | Localized Direct Artifact Names & Descriptions | Strengths | Weaknesses | Project Type 1 Links & descriptions |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PP | SG 1 | Estimates of project planning parameters are established and maintained |  | Expected= Seen= |  |  |  |  |
| PP | SP 1.1 | Establish a top-level work breakdown structure (WBS) to estimate the scope of the project | Top-level WBS tailored to the scope of the project and it’s revision history |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | SP 1.2 | Establish and maintain estimates of the attributes of the work products and tasks | 1. Selected estimating model describing input attributes 2. Estimation attribute values 3.Estimated attributes’ revision history |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | SP 1.3 | Define the project lifecycle phases upon which to scope the planning effort | Description of the Project’s selected life-cycle phases |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | SP 1.4 | Estimate the project effort and cost for the work products and tasks based on estimation rationale | 1.Project effort estimates and changes to effort estimates 2.Project cost estimates and changes to cost estimates 3.Documented assumptions, constraints, rationale and data used in creating estimates |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | SG 2 | A project plan is established and maintained as the basis for managing the project |  | Expected= Seen= |  |  |  |  |
| PP | SP 2.1 | Establish and maintain the project’s budget and schedule. | 1. Project schedules with task dependencies and changes, 2. Project budget and changes 3. Corrective action criteria for budget tracking and for schedule tracking 4. Revision history for schedule and budget |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | SP 2.2 | Identify and analyze project risks | 1.Identified risks, changes to risks 2.Risk impacts and probability of occurrence 3.Risk priorities |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | SP 2.3 | Plan for the management of project data | Data management plan，may include the following information 1. CM plan which includes CI list, data collection, maintenance and management activities 2. Measurement collection tasks on plans 3.Data requirements lists for acquirers and for suppliers 4.Privacy requirements 5.Security requirements 6.Security procedures |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | SP 2.4 | Plan for necessary resources to perform the project | 1.Staffing requirements based on project size and scope (e.g. Staffing and new hire plans) 2. Staffing requirements for WBS work packages/tasks 3. Facilities and equipment plans for WBS work packages/tasks |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | SP 2.5 | Plan for knowledge and skills needed to perform the project | 1.Inventory of skill needs 2. Staffing and new hire plans 3.Plans for providing needed knowledge and skills (e.g., training plan) |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | SP 2.6 | Plan the involvement of identified stakeholders. | Stakeholder involvement plan , including the following information 1.List of relevant stakeholders for the project 2.Schedule for stakeholder interaction 3.Roles and responsibilities for stakeholders 4. Rsources (e.g., training, materials, time, funding) needed to ensure stakeholder interaction |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | SP 2.7 | Establish and maintain the overall project plan content | 1.Overall project plan 2. Overall project plan revision history |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | SG 3 | Commitments to the project plan are established and maintained |  | Expected= Seen= |  |  |  |  |
| PP | SP 3.1 | Review all plans that affect the project to understand project commitments | 1.Record of the reviews of plans that affect the project |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | SP 3.2 | Reconcile the project plan to reflect available and estimated resources | 1.Renegotiated budgets 2.Revised schedules 3.Revised requirements list based on constraints on available resources 4.Renegotiated stakeholder agreements |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | SP 3.3 | Obtain commitment from relevant stakeholders responsible for performing and supporting plan execution | 1.Documented commitment by those implementing the plan. 2.Documented commitments by those responsible for providing resources. 3.Identified commitments on interfaces between elements in the project, with other projects, and organizational units |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | GG 2 | The process is institutionalized as a managed process |  | Expected= Seen= |  |  |  |  |
| PP | GP 2.1 | Establish and maintain an organizational policy for planning and performing the project planning process | 1. Organizational policy traceable to this process area, e.g., through a map or architecture 2.Version, date, or revision history indicating maintenance of the policies |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | GP 2.2 | Establish and maintain the plan for performing the project planning process | 1.Documented plan for performing the process. 2.Revisions to the plans, as necessary 3. Plan the activities to perform the processes for this process area. 4. PP SG1 Establish estimates 5. PP SG2 Develop a project plan 6. PP SG3 Obtain commitment to the plan |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | GP 2.3 | Provide adequate resources for performing the project planning process, developing the work products, and providing the services of the process | 1. Evidence that adequate resources (funding, facilities, skilled people, tools, etc.) are actually provided as needed. 2.PP SP 2.4 Plan for necessary resources to perform the project |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | GP 2.4 | Assign responsibility and authority for performing the process, developing the work products, and providing the services of the project planning process | 1. R&R descriptions 2. PP SP 2.4 Plan for necessary resources to perform the project |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | GP 2.5 | Train the people performing or supporting the project planning process as needed | 1. Training or waiver records (e.g., attendance, course descriptions). 2. OT SG1: Establish an organizational training capability for skills related to these processes 3. PP SP 2.5 Plan for knowledge and skills needed to perform the project (for this process area) |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | GP 2.6 | Place designated work products of the project planning process under appropriate levels of control | 1. Related work products in CM repository 2. CM SG1 Establish baselines 3. CM SG2 Track and control changes |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | GP 2.7 | Identify and involve the relevant stakeholders of the project planning process as planned | 1. List of stakeholders and corresponding level of involvement in activities associated with the process 2. PP SP 2.6 Plan Stakeholder Involvement 3. PMC SP 1.5 Monitor Stakeholder Involvement 4. IPM SP 2.1 Manage Stakeholder Involvement |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | GP 2.8 | Monitor and control the project planning process against the plan for performing the process and take appropriate corrective action | 1.Progress tracking reports, e.g. status reports, financials, graphs, analyses related to these processes 2.Issues and corrective actions for deviations from plan (e.g., action items, variance reports, change requests) related to these processes 3. PMC SG1 Monitor project against plan 4. PMC SG2 Manage corrective action to closure |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | GP 2.9 | Objectively evaluate adherence of the project planning process against its process description, standards, and procedures, and address noncompliance | 1 .QA report 2. QA evaluation records 3.Noncompliance issues 4. PPQA SG1 Objectively evaluate processes and work products 5. PPQA SG2 Provide objective insight |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | GP 2.10 | Review the activities, status, and results of the project planning process with higher level management and resolve issues | 1. Comments, questions, review sign-off from upper managers about related process activities 2. Meeting minutes with steering committee or higher-level manager 3. PMC SP 1.6, Conduct Progress Reviews 4. PMC SP 1.7 Conduct Milestone Reviews |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | GG 3 | The process is institutionalized as a defined process |  | Expected= Seen= |  |  |  |  |
| PP | GP 3.1 | Establish and maintain the description of a defined project planning process | 1.PDP containing references to these processes 2. The process description that is referred to in the PDP or OSP 3. IPM SP 1.1 Establish and maintain the project’s defined process from project startup through the life of the project for these processes 4. OPD SG1 Establish organizational process assets for these processes |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |
| PP | GP 3.2 | Collect work products, measures, measurement results, and improvement information derived from planning and performing the project planning process to support the future use and improvement of the organization’s processes and process assets | 1.work products collected from projects and stored in OSP 2.Measures and measurement results collected from project and stored in OSP 3.Improvement proposal 4. IPM SP 1.6 Contribute work products, measures, and documented experiences in these processes to the organizational process assets 5. OPF SP 3.4 Incorporate process-related work products, measures, and improvement information derived from planning and performing these processes into the organizational process assets 6. OPD SG1 Establish organizational process assets from results contributed from project work |  |  |  |  | [Direct Artifact] P1: P2: P3: O: |